## Slide 1: Southern Sierra IRWMP Update
RWMG Meeting – March 8, 2018

## Slide 2: Chapters 3, 4 & 5 Ready to Wrap-Up
Incorporated RWMG review comments from December 7, 2017 meeting
Incorporated UC Merced’s input related to Climate Change; including new Section 3.13
Action Item (P&P): Will schedule Survey Monkey to re-rank Objectives since some new Objectives were added

## Slide 3: Draft Chapter 6 Updates
  Chapter 6 – Project Review Process (references Appendix I )
  Rules Sea Level Rise as a neutral factor in SS Region
  Require Project Proponents to define performance measures and monitoring methods that achieve objectives
  References modifications to Appendix I (see below)
  Appendix I Scoring Standards for Qs 11 & 12 related
  to Climate Change and GHG
  Account for inclusion of adaptive management strategies and techniques as new climate change tools, data, and information become available
  Account for projects which will help lower GHG emissions especially together in energy and water sectors
  Scoring unchanged for criteria 11 & 12; only the verbiage changed
Action Item (RWMG): Discussion

## Slide 4: Draft Chapter 8 Updates
  Chapter 8 – Plan Performance and Monitoring
  Section 8.1 Regional Monitoring Efforts
    Action Item (RWMG): Are there new monitoring programs in the region collecting information/data relevant to IRWMP of which members could write a brief description for the Update?
  Section 8.4: IRWMP Project-Specific Monitoring
    Specifying additional metrics to be used in Project monitoring, and data collection and adaptation protocols
  Section 8.5: RWMG Annual Report
    Action Item (RWMG): Are there addition to or re-prioritization of Projects for the Annual Report the RWMG would like to make? (See Appendix G – The Project List)

## Slide 5: Draft Chapter 12 Updates
  Chapter 12 – Land Use and Water Planning
  Table 12.6 & 7 expanded to add to consideration of water & energy conservation, alternative fuels/renewables, climate change adaptation/mitigation and sustainability measures to “Other”
  Revisited documents in 2014 Plan for “Other” attributes
  Added a few new documents we were aware of or that were missed to all tables in the chapter
  Action Item for Today:
  Action Items (RWMG): Need RWMG input to document actual events/activities of information sharing and collaboration with regional land use planning in order to:
    Better manage water demands,
    Adapt water management systems to climate change, and
    Offset climate change impacts to water supply in our region
    Did we miss any formal land use or water planning documents?

## Slide 6: What’s Next?
June 7, 2018 RWMG Meeting
  Present revisions to and wrap-up Chapters 6, 8, &12
    Action Item (RWMG): Submit comments by April 6th
  Present Draft Updates for final 3 Chapters:
    Chapter 13 – Stakeholder Involvement
    Chapter 15 – Climate Change
    Chapter 16 – Disadvantaged Communities
NEW

## Slide 7: Prop 1 Requirements for Chapter 13
Chapter 13 - Stakeholder Involvement
  Requires acknowledgments be added clarifying Tribes are sovereign nations, and
  Coordination with Tribes must be on a government-to-government basis.
  Acknowledge and seek out Economically Distressed Areas (EDAs) as well as Disadvantaged Communities (DACs)
  Action Item: Document new stakeholder involvement efforts

## Slide 8: Prop 1 Requirements for Climate Change
Part 1: Climate Change – general integration into other chapters:
  Chapter 3 – Region Description
  Chapter 4 – Plan Objectives
  Chapter 5 – Resource Management Strategies
  Chapter 6 – Project Review Process
  Chapter 8 – Plan Performance and Monitoring
  Chapter 12 – Relation to Local Land Use & Water Planning
  Chapter 13 – Stakeholder Involvement
  Chapter 15 – Climate Change

## Slide 9: Prop 1 Requirements for Climate Change
Part 2: Chapter 15 – Climate Change
  Comprehensive updating based upon UC Merced data/input addressing our Scope of Work:
    “Climate change vulnerabilities are prioritized in the existing IRWMP. This prioritization will be revisited based on the results of other climate change work performed for the IRWMP update. Changes to the amount, intensity, timing, quality and variability of runoff and recharge will be addressed in more detail. The results from the Climate Change Study performed by UC Merced will be summarized in this chapter.”
  Effects of Climate Change and Mitigation of GHG focused on Adaptation and Mitigation

## Slide 10: Requirements for DACs & EDAs
Chapter 16 – In response to Appendices E and F of 2016 Grant Program Guidelines to determine whether project is located within or benefits DAC or EDA, but also:
  The large emphasis DWR and other funding agencies have given to DACs
  50% of the Region is a DAC
  Help setup the region to receive DAC funding
  Develop other data to better understand DAC issues and needs
NEW

## Slide 11: Scope of Work for Chapter 16
The new DAC chapter will include the following:
  Definition of DACs and EDAs
  Physical location of DACs and EDAs in the region
  Social and cultural makeup of the region including demographics, income distributions, and other relevant social and geographic data
  Environmental justice concerns
  Long-Term Outreach Plan including protocols, goals, practical factors (such as lack of internet access or transportation to attend meetings), outreach methods, metrics for success, and Non-Governmental Organizations that assist DACs
  Problems and priorities in DACs and EDAs

## Slide 12: Prop 1 Resources for DACs & EDAs
U.S. Census American Community Survey (ACS) data
Most recent available: 5-yr. period 2010-2014
DWR: DAC and EDA Instructions and Mapping Tool
  Defines terms in EDA definition
  Provides data available for evaluating those terms
  Mapping tool presents the census geographic boundaries
    CAUTION: Updated ACS datasets are used to update DWR resources from time to time, so applicants should check tools for updates prior to submitting grant applications.

## Slide 13: Other Resources
Madera Region IRWMP – elective Chapter
Tulare Lake Basin Disadvantaged Community Study
Californians Without Safe Water and Sanitation, California Water Plan Update 2013
Governor’s Drinking Water Stakeholder Group,
Report on New and Expanded Funding Sources
Action Item (RWMG): Other Suggestions?

## Slide 14: Schedule
June Quarterly Meeting
  Present Revised Drafts of Chapters 6, 8, & 12
  Present Drafts of Chapters 13, 15, & 16 and receive feedback

## Slide 15: Go Forward Strategy
June through August
  Schedule distribution of 1st composite Draft of all revised IRWM Plan Chapter Updates and completed UC Merced Climate Change Study
  Schedule meeting to discuss and receive further feedback
  Circulate Final Draft IRWM Plan Update (composite) and Climate Change Study for RWMP for “acceptance”
  Submit IRWM Plan Update to DWR (by 8-28-18)

## Slide 16: Closing
Questions?