## Slide 1: Southern Sierra IRWMP Update
RWMG Meeting – September 6, 2018

## Slide 2: Completed Chapters and Appendices
  Chapter 3 – Region Description (Water Quality only)
  Chapter 4 – Goals and Objectives
  Appendix F – Objectives Re-Ranking Survey Results
  Chapter 5 – Resource Management Strategies
  Chapter 6 – Plan Review Process
  Appendix G – Project List
  Appendix I – Project Scoring Criteria
  Chapter 8 – Plan Performance Monitoring
  Chapter 12 – Relation to Local Land Use & Water Planning

## Slide 3: Chapters 13: Wrap-Up
  Chapter 13 – Stakeholder Involvement
  Action Item:
    Discuss RWMG Review comments
  Related Appendix N – Communication and Outreach Plan & new Attachment #5 (summary form outreach that has occurred since 2014 with IRWMP Stakeholders and Native American Tribal Sovereign Nations)
  Action Item:
    Discuss RWMG Review comments
Notes: regarding adaptive management strategies, regional sustainability, and contributions to climate change mitigation or resiliency

## Slide 4: Chapters 15: Wrap-Up
  Chapter 15 – Climate Change
  Action Item:
    Discuss RWMG review comments
  Related Appendix M – Presentation by UCM of Report: Evaluating Climate Change Effects on the Hydrology of Southern Sierra Nevada Basins
  Action Item:
    Discuss RWMG review comments
Notes:     Open Action Items (incorporate, if time):
      Kings River Conservation District – Pine Flat
      US Army Corps of Engineers – Success Lake
      Sequoia-Sierra NF Meadow Metrics for GHG
      Recent papers with PRISM data on higher nighttime temps (Nina/Dan Isaac)

## Slide 5: Chapter 16: Wrap-Up
  Chapter 16 – Disadvantaged Communities
  Action Item:
    Discuss RWMG Review comments

## Slide 6: About Composite “Red-Line”
Will include a few other housekeeping edits:
  New date on cover
  Add UCM logo
  Update Chapter 17- References
  Update Notices added to Appendix B

## Slide 7: Go Forward Strategy
September - November
  Complete edits per RWMG review comments received today
  Prepare composite “Redline” Draft IRWMP Update including all appendices by 9/14 (Fri)
  Publish NOIA and post “Redline” on SS Website 9/17 for 30-day public review until 10/17
  Stakeholder Briefings during public review
  Catalog comments as received; draft responses
  RWMG Meeting October 25th to discuss comments and adopt IRWMP Update
  Complete final edits and submit to RWMG and DWR by 11/1

## Slide 8: Closing
Questions?